## Slide 1: T+IL in a nutshell
T+IL Playbook
See file name for date and time of last update (e.g., 20190611 T+IL in a nutshell – T+IL playbook – v1025)

## Slide 2: Playbook context – T+IL in a nutshell
Chapter
Description
File name
T+IL in a nutshell
An overview of the Lab’s scope, guiding principles, and purpose
[Date] T+IL nutshell - T+IL playbook - v[Time]
Lab operations
A high-level view of the Lab’s structure, governance, and operating model
[Date] Lab operations - T+IL playbook - v[Time]
Product team operating model
Overview of how product teams operate, including structure and ceremonies
[Date] Product team operating model - T+IL playbook - v[Time]
T+IL talent guide
An overview of all things talent for the Lab, including recruiting, capability-building, and performance management
[Date] T+IL talent guide - T+IL playbook - v[Time]
Onboarding playbook
A guide for people joining the Lab
[Date] Onboarding playbook - T+IL playbook - v[Time]
Product Lifecycle guide
Walkthrough of the Lab’s Product Lifecycle (PLC) governance, with detailed guidance for each review
[Date] PLC guidebook - T+IL playbook – v[Time]
This chapter

## Slide 3: The Technology + Innovation Lab set out to drive innovative impact in an agile and engaging environment
WHAT
Enbridge’s Technology + Innovation Lab is responding to the need to drive innovation and business impact, while improving employee experience. The Digital Lab will support Enbridge’s aspirations to improve asset utilization and performance, improve asset health monitoring, and enable our workforce
HOW IT WILL WORK
WHY
User-centric approach and quick iterations (Agile)
  Start small, scale fast, and build for sustainability – quickly scale what works while developing systems, policies, and standards to be successful over the expected life cycle
  Build digital capabilities in every Enbridge employee through active coaching and mentorship
  Prioritizing the high impact projects to keep a high bar on ROI payback by developing a robust prioritization framework for the future to ensure tight alignment with business leads
The scope, governance, and organization of the Technology + Innovation Lab are to be used as our guiding framework, but they are subject to change and adaptations as the Lab evolves
Delivering business impact through new ways of working
  The Technology + Innovation Lab will act as the delivery engine for agile teams to design, build, and deploy products with the biggest impact for our business (for example LP terminal optimization, GTM integrity, LP PCV…)
  By designing products using design thinking principles, the Lab will prioritize user focused projects that will deliver impact within 3-6 months
FOUNDATIONAL ASPIRATION

## Slide 4: This aspiration led to a set of guiding principles that enable the Lab to achieve its impact and culture goals
  Prioritize impact and empowerment over consensus
  Focus on products that align to Enbridge’s digital strategy
  Take a user-centric approach to everything we do
  Embed business outcomes as objectives and support adoption of the digital tools and ways of working
  Accelerate existing priorities and develop robust prioritization framework for the future to ensure tight alignment with business leads, setting a high bar to “cash the check” and capture value across reliability, safety, and other outcomes
  Set up a dynamic and scalable framework, pilot good ideas, and quickly scale what works
  Develop consistent practices, standards, systems, and culture across Digital Lab locations to be successful over the expected life cycle
  Ensure everyone builds significant new capabilities in digital, new technology stack, and analytics through active coaching and mentorship
  The Technology + Innovation Lab will be a showcase for Enbridge, leveraging the full Enbridge ecosystem
  GUIDING PRINCIPLES FOR THE TECHNOLOGY + INNOVATION LAB

## Slide 5: The Lab applies these guiding principles in delivering innovative and impactful advanced-technology products through agile ways of working
  Scope of the Technology + Innovation Lab
  The Lab will have multiple operational elements around the products it builds:
  Rapid delivery (<= 12 weeks to MVP) through agile teams of technology products
  Change management on delivered digital products
  Technical standards regarding advanced analytics and other digital areas as defined by TWG
  Permanent teams will operate against their respective strategic areas
  Infrastructure and operations support as part of a Core Foundations team (roll-out TBD)
  The Lab’s operations will focus on technology products that meet certain critical criteria:
  Aligned to digital strategy
  Incorporating advanced analytics or related advanced technologies
  Impacting business areas well-positioned for disruption
  Above a threshold of technical feasibility (achievable within a 12-week time period)
  Operations
  Content

## Slide 6: The Lab will take high-impact ideas and build, scale, and sustain products to bring them to life
Owned
Involved
Pre-discovery
Discovery
MVP build
Scale
Sustain
Ideate
Retire
Outputs
Technology + Innovation Lab scope
Prioritized ideas
Simple business case for funding
MVP in the field
Product with substantially complete features
Updates and support to products in the field
End of product in the field
Product lifecycle
Business-led, Lab-supported
Exact amount and form of sustain support TBD after initial product shipments
MVP with high-level architecture, refined business case, and KPIs

## Slide 7: The Lab is part of an already-existing Enbridge ecosystem and integrates with other enterprise groups
7
BUSINESS UNITS
Prioritized LP initiatives from ‘Excellerate’ program + GTM ‘Shark Tank’
Lab strategy steer + PLC governance
Functional support
Observation of enterprise processes
Leadership
TIS-wide Governance
CENTRAL SUPPORT FUNCTIONS
Finance
HR
TIS
Supply Chain
Legal
Facilities / Admin
BUSINESS GROUPS
Enbridge ELT
Business Heads
Lab Executive Team
INNOVATION ECOSYSTEM
CoE
LP IRD
TWG
AppDev
Data & Analytics
TIS
BUs
Consulting SME support
Formal tech standards
Standards recommendations
GTM Innovation
Technology Advisory Committee
High-impact, innovative products
EGI Innovation
Notes: Niamh -

## Slide 8: Glossary of Lab terms

## Slide 9: Lab Terms and Definitions (1/5)
 | Term | Description
1 | Acceptance criteria | Requirements that have to be met so the feature can retain its business value in the market and for the story to be considered complete; also known as “conditions of satisfaction”
2 | Acceptance testing | Validation activity conducted by the product owner to determine whether what has been built satisfies the acceptance criteria; typically included in the definition of done for the team
3 | Agile | Set of methods and practices where solutions evolve through collaboration between self-organizing, cross-functional teams; initially developed as an approach to software delivery
4 | Agile tools | Toolset to facilitate Agile practices, drive discipline, and create Agile habits across the areas of continuous delivery, rapid prototyping, and project & backlog management
5 | Backlog grooming | Time and process for the team to look ahead and synchronize on the backlog (e.g., review stories, estimate, update / refine acceptance criteria, pre-plan for the next sprint)
6 | Burn-down chart | Visual tool for measuring and displaying progress; a line chart representing remaining work over time
7 | Burn-up chart | Informational chart showing functionality completed over time, with progress trending up as stories are completed and value is accumulated; valuable to track at a release level; does not show work-in-progress
8 | Capacity | Measure of how much work can be completed with a given sprint by estimating the number of available, productive working hours for each team member; takes into account meetings, vacations, training etc. and is leveraged during sprint planning
9 | Continuous integration | An engineering practice used in software development to automate the build process and improve the process of software delivery

## Slide 10: Lab Terms and Definitions (2/5)
 | Term | Description
10 | Cadence | Reliable and dependable working rhythm established for the team, demonstrating practicable practices
11 | Done | The list of criteria that must be met or various tasks that need to happen before a story is considered potentially releasable, explicitly defined and agreed upon by the entire team so that each team member means exactly the same thing when they determine a story is completed
12 | Daily stand-up | Daily 15-minute “inspect and adapt cycle” meeting for the team to understand its progress, with team members sharing answers to 3 questions: What did I do yesterday? What do I plan to do today? Are there any impediments in my way?
13 | Estimation | Rough calculation of the size of stories; only done by the team responsible for delivering the work, typically in story points or t-shirt sizes
14 | Epic | A large user story that can span an entire release or multiple releases (delivered over a series of sprints) and is eventually broken down into smaller stories; useful as placeholders for large requirements, progressively refined into set of smaller user stories at the appropriate time
15 | Engineering practices | Specific techniques that enable development teams to perform the work required to deliver features that have manageable levels of technical depth and meet definition of done
16 | Impediments | Anything that slows the team down and delays the completion of project work; impact classified as either local (affecting single user story or individual team member) or global (affecting multiple team members and/or multiple user stories); should be brought up in daily stand-ups

## Slide 11: Lab Terms and Definitions (3/5)
 | Term | Description
17 | Minimum viable product (MVP) | The product with the highest return on investment, filtering out users who aren’t part of the target audience; capitalizes on refining / enhancing existing functionality and takes into account that not every user is appropriate for every type of functionality. Also known as a vertical slice
18 | Product backlog | Prioritized list of all known features or outstanding work necessary to bring the product to life; may include customer / user needs, technological, functional and non-functional requirements; a living document maintained and managed by the product owner team; exists as product roadmap
19 | Product owner (PO) | Person who owns the overall product vision, roadmap, release goals, and priorities; responsible for managing the product backlog and ensuring the team performs valuable work; works day-to-day with the team and is empowered to make product decisions
20 | Product increment | Thoroughly tested code built in an executable and useable condition that represents the sum of all product backlog items completed during a sprint and all previous sprints; consists of features or components of features that can add value
21 | Release | Deployable product (e.g., software package) or combination of features that make for a coherent deliverable to users; is the culmination of several iterations and the version of an application meant for widespread use; may be public or private
22 | Spike | “Research” stories (usually technical in nature) intended to provide just enough information so the team can estimate the size of the story or determine next steps; should be time-boxed and have a clearly defined deliverable
23 | Scrum | Iterative and incremental Agile framework for managing product development; works well in delivering units of work in changing environments while productively and creatively delivering the highest business value
24 | Sprint | A fixed, repeatable time box, usually ranging between 1 – 4 weeks, at the end of which the Scrum team produces a potentially shippable increment of working product (e.g., software package)

## Slide 12: Lab Terms and Definitions (4/5)
 | Term | Description
25 | Sprint backlog | Subset of the product backlog that the team commits to doing during sprint planning for the upcoming sprint; team then breaks backlog items down into tasks needed to deliver each one
26 | Sprint planning | Meeting where the team plans and commits to what can be accomplished during the next sprint
27 | Sprint review (demo) | Review following each sprint during which the product (e.g., software package) developed in the just-completed sprint is reviewed and, if necessary, new backlog items are added
28 | Sprint zero | A foundational sprint for the team to get started before development begins; used to create basic skeleton and plumbing for the project, with a few critical stories picked up and developed
29 | Story points | A unit of relative estimation that measures complexity, difficulty, and size of a user story
30 | Scrum master (SM) | Facilitator of the Scrum process who coaches the team in implementing Agile practices and processes; works with the team to remove impediments and accelerate velocity
31 | Solution architect | Driver of the technical direction of the project, including coaching of the team; works closely with the PO and SM to enable the team to achieve their sprint and release goals
32 | Scrum team | Team that delivers potentially shippable product (e.g., software package) at every sprint; staffed with cross functional team members that are self-organizing and empowered
33 | Stakeholders / sponsors | Individuals who have a vested interest in the outcome of the project; typically engage with the team on sprint reviews

## Slide 13: Lab Terms and Definitions (5/5)
 | Term | Description
34 | Steering committee | Business and IT leadership invested in supporting the success of the project and removing impediments
35 | Task | Components of a user story that depict the pieces of work required to complete a product backlog item; typically estimated in hours
36 | Team | Set of cross-functional individuals who are responsible for delivering the potentially shippable increment of working product (e.g., software package) each sprint
37 | Theme | A core feature that identifies the product; a collection of epics and user stories (e.g., a “rubber band” around a group of stories)
38 | User story | Something that the user wants and has business value; a short and simple description written from the user perspective (“as a [user role], I want [goal] so that [reason]”)
39 | User personas | Descriptions of the typical users of a given product (e.g., software); description should include skills and background (e.g., new or existing user) and goals (e.g., user’s expectation from the product)
40 | Velocity | Relative number which describes how much work the team can get done per sprint