## Slide 1: Lab operations
T+IL Playbook
See file name for date and time of last update (e.g., 20190611 Lab operations – T+IL playbook – v1420)

## Slide 2: Playbook context – Lab operations
Chapter
Description
File name
T+IL in a nutshell
An overview of the Lab’s scope, guiding principles, and purpose
[Date] T+IL nutshell - T+IL playbook - v[Time]
Lab operations
A high-level view of the Lab’s structure, governance, and operating model
[Date] Lab operations - T+IL playbook - v[Time]
Product team operating model
Overview of how product teams operate, including structure and ceremonies
[Date] Product team operating model - T+IL playbook – v[Time]
T+IL talent guide
An overview of all things talent for the Lab, including recruiting, capability-building, and performance management
[Date] T+IL talent guide - T+IL playbook - v[Time]
Onboarding playbook
A guide for people joining the Lab
[Date] Onboarding playbook - T+IL playbook - v[Time]
Product Lifecycle guide
Walkthrough of the Lab’s Product Lifecycle (PLC) governance, with detailed guidance for each review
[Date] PLC guidebook - T+IL playbook – v[Time]
This chapter

## Slide 3: In the T+IL, product teams focus on agile delivery with leadership and functional support
Head of Lab Accelerator Team
Lab Accelerator Team
Other groups
Agile communities
Leadership
Technology and Innovation Lab Executive Team
Product teams
Local Lab Heads
Product Owner community
Agile community
Design community
Data Science community
Technology and Development community
The core of the Technology + Innovation Lab is comprised of cross-functional product teams working in agile
These teams are led by product owners with scrum masters and agile coaches providing guidance in the agile methodology
Designers, business representatives, data scientists, and developers collaborate continuously to deliver advanced-technology products across the product lifecycle
Product teams remain dedicated to given products until substantial completion of product features
Cross-cutting communities aligned to role groups provide a forum for cross-team alignment on best practices and role-specific capability-building
Further detail on agile team structure and operating model given in Product Team Operating Model chapter of T+IL playbook
The Lab Accelerator team supports the Lab in navigating enterprise processes and resolving functional roadblocks
Agile Coach
Design Head
Data Head
Technology Head

## Slide 4: The Lab Executive Team (LET) will drive Lab strategy and oversee the product lifecycle (PLC)
The Lab Executive Team (LET) is responsible for driving Lab strategy and overseeing the product lifecycle (PLC) for product teams interested in or working in the Lab
Head of Lab Accelerator Team
Lab Accelerator Team
Technology and Innovation Lab Executive Team
Local Lab Heads
Product Owner community
Agile community
Design community
Data Science community
Technology and Development community
Agile Coach
Design Head
Data Head
Technology Head
Other groups
Agile communities
Leadership
Product teams

## Slide 5: The Lab Executive Team will own Lab strategy, org dev, and ops, but remain aligned with TAC guidance
Example decisions regarding the Lab
Governance mechanisms
Enterprise Transformation Priorities
  What business priorities is the Lab targeting?
  What does the Lab do in support of product teams?
  What is our timeline for insourcing roles within the Lab?
Lab Executive Team (LET)
Responsibility
Lab Management
Product Development
Team Resourcing
  Should a potential product be accepted into the Lab?
  Should a product be deployed?
  Should a product be shifted to “Sustain”?
  What KPIs will a product evaluated on?
  Which roles will we need on a new product team?
  How should we approach staffing for roles on a new product team?
  Who will be PO for a given product?
1 Note: Day-to-day management from the LET is limited to only those day-to-day decisions which can not be decided by Lab leadership
  What are enterprise priorities for TIS, and how does that relate to the Lab?
  What enterprise groups roll into the Lab?
Members
TAC
Byron N.
Bhushan I.
Tuong L.
Brian J.
Andy D.
Sarah V.
Marc W.
Philippe T.
Allen Capps
Jana Jordan
  TAC Bi-monthly Meeting
  x6 per year, 90 minutes
  Provide input on TIS transformation initiatives
  Establish vendor-management and other standards
  Shape interaction model between TIS and business
  PLC Review
  Monthly, ~2h per meeting
  Acts as a stage gate for potential Lab candidates (e.g., at PLC Reviews 1 and 2) based on feasibility, KPIs, and business case
  Provide executive guidance and steering to product teams (e.g., at PLC Reviews 3 and 4)
  Provide staffing recommendations and team structure decisions for product teams
Lab Growth
  How quickly will the Lab grow?
  What kinds of projects does the Lab focus on?
  To what other cities will the Lab expand?
Lab Strategy Meeting
Quarterly, 2-3h per meeting
Decide on high-level Lab strategy
Manage external relations and organizational fit of the Lab
Govern the long term expansion plan of the Lab
Bhushan Ivaturi
Kirk Byrtus
Michele Harradence
Allen Capps

## Slide 6: Local Lab Heads are the day-to-day leaders of Lab locations
Local Lab Heads have several key formal responsibilities for their respective locations:
  Making decisions on day-to-day Lab operations and requests from product teams
  Building the Lab’s distinctive culture
The Lab Heads also play important informal roles
  Providing substantive input and feedback to product teams
  Mentoring product owners
  Championing the value of innovation and agile throughout the Enterprise
Head of Lab Accelerator Team
Lab Accelerator Team
Technology and Innovation Lab Executive Team
Local Lab Heads
Product Owner community
Agile community
Design community
Data Science community
Technology and Development community
Agile Coach
Design Head
Data Head
Technology Head
Other groups
Agile communities
Leadership
Product teams

## Slide 7: Functional leads (e.g., Agile Coach, Design Head) provide functional management for the Lab
Head of Lab Accelerator Team
Lab Accelerator Team
Technology and Innovation Lab Executive Team
Local Lab Heads
Product Owner community
Agile community
Design community
Data Science community
Technology and Development community
Agile Coach
Design Head
Data Head
Technology Head
Functional leads offer thought- and people-leadership within certain functional areas
  Agile Coach – agile practices
  Design Head – user experience design
  Technology Head(s) – technology and development
  Data Head – data science
These roles have three key responsibilities
  Own and lead functions for the Lab, including shaping strategy, setting standards, and identifying best practices
  Contribute to product-team problem-solving in areas of expertise
  Lead people within function in the Lab, including people development and heading communities of practice
Other groups
Agile communities
Leadership
Product teams

## Slide 8: Product teams build products and rely on communities for functional development
2
The core of the Technology + Innovation Lab is comprised of cross-functional product teams working in agile
These teams are led by product owners with scrum masters providing guidance in the agile methodology
Designers, business representatives, data scientists, and developers collaborate continuously to deliver advanced-technology products across the product lifecycle
Product teams remain dedicated to given products until substantial completion of product features so long as value is proven out in the PLC
Cross-cutting communities of practice (CoPs) aligned to role groups provide a forum for cross-team alignment on best practices and role-specific capability-building
Further detail on agile team structure and operating model given in “Product team operating model” chapter of T+IL playbook
Head of Lab Accelerator Team
Lab Accelerator Team
Technology and Innovation Lab Executive Team
Local Lab Heads
Product Owner community
Agile community
Design community
Data Science community
Technology and Development community
Agile Coach
Design Head
Data Head
Technology Head
Other groups
Agile communities
Leadership
Product teams

## Slide 9: The Lab Accelerator Team supports product teams by providing functional support
Head of Lab Accelerator Team
Lab Accelerator Team
Technology and Innovation Lab Executive Team
Local Lab Heads
Product Owner community
Agile community
Design community
Data Science community
Technology and Development community
Agile Coach
Design Head
Data Head
Technology Head
Lab Accelerator Team supports the product teams by helping navigate the broader organization and providing specific functional support
The team is managed by a Lab Accelerator Head, who works closely with the LET, Local Lab Heads, and functional leads
Example key Lab Accelerator roles include (but are not limited to):
  Talent Management
  Value Analyst
  Communications Support
Other groups
Agile communities
Leadership
Product teams

## Slide 10: A set of ceremonies and mechanisms help the Lab operate in agile, even at the leadership level
Lab management
Lab coordination
Product team delivery
Lab Acceleration
Lab strategy
Lab leadership stand-up
Lab problem-solving session
Local Lab townhall
Global Lab townhall
Product Owner CoP
Technology and Data CoP
Design CoP
Sprint planning
Sprint review
Sprint retro
Product-team stand-up
Lab Accelerator stand-up
Lab Acc. sprint review and plan
TWR stand-up
PLC Review
Lab strategy discussion
Event
Category
Daily
Twice per week
Weekly
Monthly
Weekly
Weekly
Weekly
Every two weeks
Every two weeks
Every two weeks
Daily
Daily
Weekly
Daily
Monthly
Quarterly
Frequency
15 mins.
60 mins.
30-60 mins.
60 mins.
30 mins.
30 mins.
30 mins.
90 mins.
60 mins.
30 mins.
15 mins.
15 mins.
60 mins.
15 mins.
30-60 mins.
120 mins.
Duration
LET
Lab leaders
Lab Acc. roles
Product roles
Attendance
Daily leadership alignment
Addressing pressing Lab issues
Community discussion on Lab
High-level Lab update
Learnings and functional standards
Learnings and functional standards
Learnings and functional standards
Refining backlog for next sprint
Showing outputs of previous sprint
Debrief on progress, team health
Daily team alignment
Daily team alignment
Refining backlog for next sprint
Daily team / stakeholder alignment
Product governance and strategy
Lab governance and strategy
Description